**Weekly Report 1**

**15/10/2021 – 29/10/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 22/10/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**   
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| **1** | **Complete HTML, CSS training** | **22/10/2021** | **All members** | **100%** |
| **2** | **Complete SCRUM playlist** | **22/10/2021** | **Anh** | **100%** |
| **3** | **Complete MockPlus training** | **22/10/2021** | **Quan, Nhat** | **100%** |
| **4** | **Complete basic Firebase training** | **22/10/2021** | **Khoa, Nam** | **100%** |

# **Tasks not completed last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| **1** | **ReactJS** | **22/10/2021** | **All members** | **0%** |
| **2** | **Firebase authentication, concurrency** | **22/10/2021** | **Nam, Khoa** | **60%** |

# **Issues and impacts:**

1. Because Firebase is a NoSQL database, the back-end team needs extra time to explore it.
2. The front-end team doesn't have enough time to learn ReactJS because of the depth of CSS.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| **1** | **Complete ReactJS training** | **29/10/2021** | **Quan, Nhat** |
| **2** | **Design wireframe for the main page** | **29/10/2021** | **Quan, Nhat** |
| **3** | **Research Firebase authentication, concurrency** | **29/10/2021** | **Duc Nam** |
| **4** | **Design DB schema for web** | **29/10/2021** | **Khoa** |
| **5** | **Writing Vision Document, Plan Document** | **29/10/2021** | **Anh** |
| **6** | **Design Gantt-Chart in Excel** | **29/10/2021** | **Anh** |