**Weekly Report 2**

**15/10/2021 – 29/10/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 29/10/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| --- | --- | --- | --- | --- |
| **1** | **Complete ReactJS training** | **29/10/2021** | **Quan, Nhat** | **50%** |
| **2** | **Design wireframe for the main page** | **29/10/2021** | **Quan, Nhat** | **100%** |
| **3** | **Research Firebase authentication, concurrency** | **29/10/2021** | **Duc Nam** | **100%** |
| **4** | **Design DB schema for web** | **29/10/2021** | **Khoa** | **100%** |
| **5** | **Writing Vision Document, Plan Document** | **29/10/2021** | **Anh** | **100%** |
| **6** | **Design Gantt-Chart in Excel** | **29/10/2021** | **Anh** | **100%** |

# **Tasks not completed last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| **1** | **ReactJS** | **29/10/2021** | **All members** | **50%** |

# **Issues and impacts:**

1. All members don't have enough time to learn ReactJS because of the multiple deadlines.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| **1** | **Complete ReactJS training** | **5/11/2021** | **All members** |
| **2** | **Find template & color & typography for web** | **5/11/2021** | **Quan, Nhat** |
| **3** | **Research SPA** | **5/11/2021** | **All members** |
| **4** | **Upload some information to the database.** | **5/11/2021** | **Nam, Khoa** |
| **5** | **Authentication, Sign in through Google account.** | **5/11/2021** | **Nam, Khoa** |
| **6** | **Reading & Preparing for PA2** | **5/11/2021** | **Anh** |