**SPRINT 2 PLANNING**

**31/10/2021 – 13/11/2021**

1. **General**

* Group ID: **2**
* Project Name: **Course Roadmap**
* Prepared by: **Huy Anh**
* Date**: 12/11/2021**
  + From: 9:00 AM
  + To: 10:30 AM
* Content:
  + Describe Sprint 3 for members to understand
  + Identify and prioritize tasks, user-story or a part of a use-case for the next sprint
  + Planning tasks for Sprint 3
  + Answer some questions of members then end meeting

1. **Details**
2. **Present:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

1. **Absent:**

None

1. **Planning for Sprint 3:**

* Document
* Front-end
* Back-end

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Start*** | ***End*** | ***Task*** | ***Staff*** | ***Output*** |
| *14/11/2021* | *20/11/2021* | *Weekly report 1* | *Huy Anh* | *Weekly report of week 1* |
| *20/11/2021* | *27/11/2021* | *Weekly report 2* | *Huy Anh* | *Weekly report of week 2* |
| *14/11/2021* | *27/11/2021* | *Update Use-case model & specification* | *Huy Anh* | *Complete Update Use-case model & specification* |
| *14/11/2021* | *27/11/2021* | *Define Software Architecture* | *Huy Anh* | *Complete Define Software Architecture* |
| *14/11/2021* | *27/11/2021* | *Class Diagram* | *Huy Anh* | *Complete Class Diagram* |
| *14/11/2021* | *27/11/2021* | *Coding Sidebar menu, page Home, Edit profile, Course, Admin page* | *Thanh Quan*  *Minh Nhat*  *Huy Anh*  *Duc Nam* | *Complete Sidebar menu, page Home, Edit profile, Course, Admin page.* |
| *14/11/2021* | *27/11/2021* | *Fix bugs from feedback of PA2* | *Thanh Quan*  *Minh Nhat*  *Huy Anh* | *Fixed bugs* |
| *14/11/2021* | *27/11/2021* | *Fix bugs from feedback of PA2* | *Duc Nam*  *Anh Khoa* | *Fixed bugs* |
| *14/11/2021* | *27/11/2021* | *Coding “Add new Courses”, “Change password”, “Forgot password”, “Sign up with Google Gmail” features* | *Duc Nam*  *Anh Khoa* | *Complete “Add new Courses”, “Change password”, “Forgot password”, “Sign up with Google Gmail” features* |
| *14/11/2021* | *27/11/2021* | *Research deploy Firebase Server* | *Duc Nam*  *Anh Khoa* | *Have knowledge of deploy Firebase Server* |