**SPRINT 3 PLANNING**

**14/11/2021 – 27/11/2021**

1. **General**

* Group ID: **2**
* Project Name: **Course Roadmap**
* Prepared by: **Huy Anh**
* Date**: 26/11/2021**
  + From: 9:00 AM
  + To: 10:30 AM
* Content:
  + Describe Sprint 4 for members to understand
  + Identify and prioritize tasks, user-story or a part of a use-case for the next sprint
  + Planning tasks for Sprint 4
  + Answer some questions of members then end meeting

1. **Details**
2. **Present:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

1. **Absent:**

None

1. **Planning for Sprint 4:**

* Document
* Front-end
* Back-end

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Start*** | ***End*** | ***Task*** | ***Staff*** | ***Output*** |
| *27/11/2021* | *04/12/2021* | *Weekly report 1* | *Huy Anh* | *Weekly report of week 1* |
| *04/12/2021* | *11/12/2021* | *Weekly report 2* | *Huy Anh* | *Weekly report of week 2* |
| *27/11/2021* | *11/12/2021* | *Revise SAD* | *Huy Anh* | *Complete Revise SAD* |
| *27/11/2021* | *11/12/2021* | *UI Prototype* | *Huy Anh* | *Complete UI Prototype* |
| *27/11/2021* | *11/12/2021* | *Coding page Web, Roadmap, Story* | *Thanh Quan*  *Minh Nhat* | *Complete Web, Roadmap, Story.* |
| *27/11/2021* | *11/12/2021* | *Fix bugs from feedback of PA3* | *Thanh Quan*  *Minh Nhat* | *Fixed bugs* |
| *27/11/2021* | *11/12/2021* | *Deploy Firebase server* | *Duc Nam*  *Anh Khoa* | *Complete Deploy Firebase server* |
| *27/11/2021* | *11/12/2021* | *Coding “Share one page on Facebook”, “Search topic”, “Communicate with Admin”, “Set roles” features* | *Duc Nam*  *Anh Khoa* | *Complete “Share one page on Facebook”, “Search topic”, “Communicate with Admin”, “Set roles” features* |
| *27/11/2021* | *11/12/2021* | *Fix bugs from feedback of PA3* | *Duc Nam*  *Anh Khoa* | *Fixed bug* |