**SPRINT 4 PLANNING**

**28/11/2021 – 11/12/2021**

1. **General**

* Group ID: **2**
* Project Name: **Course Roadmap**
* Prepared by: **Ngo Huy Anh**
* Date**: 10/12/2021**
  + From: 9:00 AM
  + To: 10:30 AM
* Content:
  + Describe Sprint 5 for members to understand
  + Identify and prioritize tasks, user-story, or a part of a use-case for the next sprint
  + Planning tasks for Sprint 5
  + Answer some questions of members then end meeting

1. **Details**
2. **Present:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

1. **Absent:**

None

1. **Planning for Sprint 5:**

* Document
* Front-end
* Back-end
* Testing

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Start*** | ***End*** | ***Task*** | ***Staff*** | ***Output*** |
| *12/12/2021* | *25/12/2021* | *Test plan and test case* | *Minh Nhat, Thanh Quan* | *Test plan and test case* |
| *12/12/2021* | *25/12/2021* | *Automated testing* | *Minh Nhat, Thanh Quan* | *Automated testing* |
| *12/12/2021* | *19/12/2021* | *Weekly report 1* | *Huy Anh* | *Weekly report 1* |
| *19/12/2021* | *25/12/2021* | *Weekly report 2* | *Huy Anh* | *Weekly report 2*  *Done PA5* |
| *12/12/2021* | *25/12/2021* | *Test and fix application bugs* | *Duc Nam, Anh Khoa* | *Fix and update application* |
| *12/12/2021* | *25/12/2021* | *Test and fix server bugs* | *Duc Nam, Anh Khoa* | *Fix and update server, sheet* |