**Weekly Meeting Report 2**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Ngo** **Huy Anh**

Date**: 9:00 AM to 11:00 AM - 10/12/2021**

# **Details**

* Present:

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

* Absent:

None

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Search topic function
* Load user’s avatar in admin page

What will I do until next week?

* Design UI Prototype

What issues / problems /obstacles do I have?

* Many deadlines
* Bad internet connection

**Huy Anh:**

What have I done since last week?

* UI Prototype
* Sprint Review Meeting
* Sprint Review Planning
* Weekly report 2 of **Sprint 4**

What will I do next ?

* Fix bugs from feedback of **PA3**

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Anh Khoa:**

What have I done since last week?

* Feature for course detail
* UI Prototype - Setting account, create information, Story

What will I do until next week?

* Fix PA3, PA4
* Fix bug

What issues / problems /obstacles do I have?

* Many deadlines.

**Minh Nhật**

What have I done since last week?

* Course feature page
* Design UI Prototype

What will I do until next week?

* Continue coding Course feature page
* Testing
* Fix bugs

What issues / problems /obstacles do I have?

* Many deadlines

**Thanh Quân:**

I have done:

* UI Prototype - Login
* Feature for course detail
* Fix bugs for project

I will do next week:

* Testing
* Fix PA3, PA4
* Fix bug

Issues / problems /obstacles I have:

* Too much deadline