**Weekly Report 1**

**14/11/2021 – 20/11/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 20/11/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Coding Home page & Log in page** | **20/11/2021** | **Quan, Nhat** | **80%** |
| **2** | **Coding User Profiles** | **20/11/2021** | **Nam** | **50%** |
| **3** | **Coding Sidebar menu** | **20/11/2021** | **Nhat** | **100%** |
| **4** | **Coding Admin page** | **20/11/2021** | **Quan** | **100%** |
| **5** | **Coding Add new courses** | **20/11/2021** | **Nam, Khoa** | **0%** |
| **6** | **Coding Change password** | **20/11/2021** | **Nam, Khoa** | **100%** |
| **7** | **Coding Sign up with Google account** | **20/11/2021** | **Nam, Khoa** | **100%** |
| **8** | **Writing Weekly Report 1** | **20/11/2021** | **Anh** | **100%** |
| **9** | **Define Software Architecture** | **20/11/2021** | **Anh** | **0 %** |
| **10** | **Class Diagram** | **20/11/2021** | **Anh** | **0 %** |

# **Tasks not completed last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Coding Home page & Log in page** | **20/11/2021** | **Quan, Nhat** | **80%** |
| **2** | **Coding User Profiles** | **20/11/2021** | **Nam** | **50%** |
| **3** | **Coding Add new courses** | **20/11/2021** | **Nam, Khoa** | **0%** |
| **4** | **Define Software Architecture** | **20/11/2021** | **Anh** | **0 %** |
| **5** | **Class Diagram** | **20/11/2021** | **Anh** | **0 %** |

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Finished profile’s components

What will I do until next week?

* Try to finish profile page
* Make functions upload to firebase and download from firebase

What issues / problems /obstacles do I have?

* “Coding Add new courses” I wait for Admin page completion
* Not used to with React.js and CSS
* Others deadline

**Huy Anh:**

What have I done since last week?

* I have fixed:
  + Weekly report of **Sprint 1 & 2**
  + Project Plan of **Sprint 1**
  + Vision document of **Sprint 1**
  + Sprint Planning of **Sprint 2**
  + Sprint Review Meeting of **Sprint 2**
  + Fixed Use-case specification of **Sprint 2**
  + Weekly report 1 of **Sprint 3**

What will I do until next week?

* Document:
  + [Watched PA3 video](https://www.youtube.com/watch?v=pcM9xQiUt5g&list=PL3Bp9JDvkArbbb4KVB_Lk9QRGohSKt9hM&index=11)
  + [Read PA3 document - define software architecture](https://docs.google.com/document/d/14oGbXLoVq4utv8bhquMjzGfrEUDIww6T/edit)
  + Class Diagram of **Sprint 3**
  + Weekly report 2 of **Sprint 3**
  + Sprint Planning of **Sprint 3**
  + Sprint Review Meeting of **Sprint 3**
  + Define Software Architecture

What issues / problems /obstacles do I have?

* I have fixed all of feedbacks of PA1 & PA2
* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Anh Khoa:**

What have I done since last week?

* Authentication: Sign up, Sign out, Sign in, Reset Password, Forgot Password

What will I do until next week?

* Build features for user manager, user settings

What issues / problems /obstacles do I have?

* I am still inexperienced with reactjs and javascript
* I have many deadlines.

**Minh Nhật:**

What have I done since last week?

* Finished home page’s components

What will I do until next week?

* Try to finish home page

What issues / problems /obstacles do I have?

* Not used to with React.js and CSS
* Others deadline

**Thanh Quân:**

I have done:

* USER MANAGE
* USER SETTING
* Update LOGIN theme

I will do next week:

* COURSE MANAGE then merge COURSE MANAGE and USER MANAGE into ADMIN PAGE
* COURSE component
* Pop up request email and code to RESET PASSWORD
* STORY PAGE

Issues / problems /obstacles I have:

* Too much deadline

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| **1** | **Coding Edit profile** | **27/11/2021** | **Quan, Nhat** |
| **2** | **Fix bugs from feedback of PA2** | **27/11/2021** | **Quan, Nhat, Nam** |
| **3** | **Complete Home page & Log in page** | **27/11/2021** | **Quan, Nhat** |
| **4** | **Complete User Profiles** | **27/11/2021** | **Nam** |
| **5** | **Complete Add new courses** | **27/11/2021** | **Nam, Khoa** |
| **6** | **Coding change password** | **27/11/2021** | **Nam, Khoa** |
| **7** | **Coding scroll back to top button** | **27/11/2021** | **Nam, Khoa** |
| **8** | **Fix bugs from feedback of PA2** | **27/11/2021** | **Nam, Khoa** |
| **9** | **Define Software Architecture** | **27/11/2021** | **Anh** |
| **10** | **Class Diagram** | **27/11/2021** | **Anh** |
| **11** | **Writing Weekly Report 2** | **27/11/2021** | **Anh** |
| **12** | **Sprint review meeting notes** | **27/11/2021** | **Anh** |
| **13** | **Sprint review planning notes** | **27/11/2021** | **Anh** |