**Weekly Scrum Report 1**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Ngo** **Huy Anh**

Date**: 9:00 AM to 11:00 AM – 19/11/2021**

# **Details**

* Present:

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

* Absent:

None

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Finished profile’s components

What will I do until next week?

* Try to finish profile page
* Make functions upload to firebase and download from firebase

What issues / problems /obstacles do I have?

* Not used to with React.js and CSS
* Others deadline

**Huy Anh:**

What have I done since last week?

I have fixed:

* + Weekly report of **Sprint 1 & 2**
  + Project Plan of **Sprint 1**
  + Vision document of **Sprint 1**
  + Sprint Planning of **Sprint 2**
  + Sprint Review Meeting of **Sprint 2**

What will I do until next week?

* + Weekly report 1 of Sprint 3
  + [Watched PA3 video](https://www.youtube.com/watch?v=pcM9xQiUt5g&list=PL3Bp9JDvkArbbb4KVB_Lk9QRGohSKt9hM&index=11)
  + [Read PA3 document - define software architecture](https://docs.google.com/document/d/14oGbXLoVq4utv8bhquMjzGfrEUDIww6T/edit)
  + Class Diagram of Sprint 3
  + Fixed Use-case specification of **Sprint 2**
  + Weekly report 2 of **Sprint 3**
  + Sprint Planning of **Sprint 3**
  + Sprint Review Meeting of **Sprint 3**
  + Define Software Architecture

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Anh Khoa:**

What have I done since last week?

* Authentication: Sign up, Sign out, Sign in, Reset Password, Forgot Password

What will I do until next week?

* Build features for user manager, user settings

What issues / problems /obstacles do I have?

* I am still inexperienced with reactjs and javascript
* I have many deadlines.

**Minh Nhật:**

What have I done since last week?

* Finished home page’s components

What will I do until next week?

* Try to finish home page

What issues / problems /obstacles do I have?

* Not used to with React.js and CSS
* Others deadline

**Thanh Quân:**

I have done:

* USER MANAGE
* USER SETTING
* Update LOGIN theme

I will do next week:

* COURSE MANAGE then merge COURSE MANAGE and USER MANAGE into ADMIN PAGE
* COURSE component
* Pop up request email and code to RESET PASSWORD
* STORY PAGE

Issues / problems /obstacles I have:

* Too much deadline