**Weekly Scrum Report 2**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Ngo** **Huy Anh**

Date**: 9:00 AM to 11:00 AM - 26/11/2021**

# **Details**

* Present:

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

* Absent:

None

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Fixed bug PA1

What will I do until next week?

* Continue coding profile page

What issues / problems /obstacles do I have?

* Many deadlines

**Huy Anh:**

What have I done since last week?

* Weekly report 2 of **Sprint 3**
* Sprint Planning of **Sprint 3**
* Sprint Review Meeting of **Sprint 3**
* Define Software Architecture

What will I do next ?

* Document:
  + Weekly report 1 of **Sprint 4**
  + Revised SAD
  + UI Prototype
  + Fix bugs from feedback of **PA3**

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Anh Khoa:**

What have I done since last week?

* Authentication: Build features for login
* RealtimeDB: Build features for user settings

What will I do until next week?

* Build features for user manager
* Coding scroll back to top button

What issues / problems /obstacles do I have?

* I have many deadlines.

**Minh Nhật:**

What have I done since last week?

* Fix bug for Home page

What will I do until next week?

* Build features for course

What issues / problems /obstacles do I have?

* Many deadlines.