**SPRINT 3 REVIEW MEETING**

**14/11/2021 – 27/11/2021**

1. **General**

* Group ID: **2**
* Project Name: **Course Roadmap**
* Prepared by: **Huy Anh**
* Date**: 26/11/2021**
  + From: 9:00 AM
  + To: 10:30 AM
* Content:
  + What went well ?
  + What went wrong ?
  + What problems and what caused the problems ?
  + What can be done differently in the next sprint to improve project ?
  + What lesson we could learn ?

1. **Details**
2. **Present:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

1. **Absent:**

None

1. **Well**
   * **Meetings**:

* All members are always on time.
* Meetings are always taken seriously.
  + **Tasks**:
* All members are self-discipline.
* All tasks are assigned in a fair and reasonable manner.

1. **Wrong**

* **Meetings**: None
* **Tasks**: None

1. **Problems**

* SPA with ReactJS is difficult, so the front-end team doesn't have enough time to handle it. We will build web app with a half of SPA, another half is MPA
* Each person has too many deadlines, thus front-end team don't have enough time to research ReactJS and finish all of work.

1. **Improve**

* Team should learn and work together. If someone is stuck, team will help him as soon as possible.
* Each member should arrange the time properly.
* Optimism up and go for ahead. We’ll learn faster if we forget about the worry and just do the work !

1. **Lessons**

* Learn more about website programming.
* Develop each person's ability to learn on their own.
* Have the opportunity to make touch with cloud.