**Weekly Report 1**

**12/12/2021 – 18/12/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 17/12/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Review and fix bugs for project** | **15/12/2021** | **Quan, Nhat** | **100%** |
| **2** | **Complete backlog tasks** | **15/12/2021** | **Quan, Nhat** | **100%** |
| **3** | **Test and fix application, server bugs** | **15/12/2021** | **Nam, Khoa** | **100%** |
| **4** | **Complete backlog tasks** | **15/12/2021** | **Nam, Khoa** | **100%** |
| **5** | **Deploy Firebase Server** | **15/12/2021** | **Nam, Khoa** | **100%** |
| **6** | **Weekly report 1** | **15/12/2021** | **Anh** | **100%** |
| **7** | **Test plan and test case** | **19/12/2021** | **All members** | **50%** |

# **Tasks not completed last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Test plan and test case** | **19/12/2021** | **All members** | **50%** |

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Design UI prototype

What will I do until next week?

* Design test plan

What issues / problems /obstacles do I have?

* Many deadlines
* Bad internet connection

**Huy Anh:**

What have I done since last week?

* Research Test Automation
* Weekly report 1 of **Sprint 5**

What will I do next ?

* **Test plan & test case**
* **Automated Testing**
* Sprint Review Meeting
* Sprint Review Planning
* Weekly report 2 of **Sprint 5**
* Fix bugs from feedback of **PA4**

What issues / problems /obstacles do I have?

* Many deadlines

**Thanh Quân:**

* I have done:
  + UI Prototype
  + fix bugs for project
* I will do next week:
  + Testing
  + Fix bug
* Issues / problems /obstacles I have:
  + None

**Khoa:**

What have I done since last week?

* Design UI prototype

What will I do until next week?

* Design test plan
* Fix bug PA3, PA4

What issues / problems /obstacles do I have?

* Many deadlines

**Minh Nhật:**

* I have done:
  + UI Prototype
  + fix bugs for project
* I will do next week:
  + Testing
  + Fix bug
* Issues / problems /obstacles I have:
  + None

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| **1** | **Test plan and test case** | **25/12/2021** | **All members** |
| **2** | **Release Project** | **25/12/2021** | **All members** |
| **3** | **Complete Report** | **25/12/2021** | **Huy Anh** |