**Weekly Report 1**

**31/10/2021 – 13/11/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 07/11/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**   
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| **1** | **Complete ReactJS training** | **5/11/2021** | **All members** | **100** |
| **2** | **Find template & color & typography for web** | **5/11/2021** | **Anh** | **100** |
| **3** | **Research SPA** | **14/11/2021** | **All members** | **60** |
| **4** | **Coding Home page & Log in page** | **05/11/2021** | **Quan, Nhat** | **60** |
| **5** | **Upload some information to the database.** | **13/11/2021** | **Nam, Khoa** | **0** |
| **6** | **Authentication, Sign in through Google account.** | **5/11/2021** | **Nam, Khoa** | **100** |
| **7** | **Reading & Preparing for PA2** | **5/11/2021** | **Anh** | **100** |
| **8** | **Writing Weekly Report 1** | **5/11/2021** | **Anh** | **100** |

# **Tasks not completed last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| **1** | **Coding Home page & Log in page** | **07/11/2021** | **Quan, Nhat** | **60** |

# **Issues and impacts:**

1. The front-end team doesn't have enough time to learn ReactJS because of multiple deadlines.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| **1** | **Complete Bootstrap 5 training** | **13/11/2021** | **Quan, Nhat, Anh, Nam** |
| **2** | **Research SPA** | **13/11/2021** | **All members** |
| **3** | **Coding Home page & Log in page** | **13/11/2021** | **Quan, Nhat** |
| **4** | **Coding User Profiles** | **13/11/2021** | **Quan, Nhat, Anh, Nam** |
| **5** | **Fix bugs from feedback of PA1** | **13/11/2021** | **Quan, Nhat, Anh** |
| **6** | **Upload some information to the database.** | **13/11/2021** | **Nam, Khoa** |
| **7** | **Fix bugs from feedback of PA1** | **13/11/2021** | **Nam, Khoa** |
| **8** | **Coding “Light - Dark mode, Log in - Log out” features, Scroll back to top Button** | **13/11/2021** | **Nam, Khoa** |
| **9** | **Writing Weekly Report 2** | **13/11/2021** | **Anh** |
| **10** | **Writing Use-case model & specification** | **13/11/2021** | **Anh** |
| **11** | **Update Project Plan & Detail Vision document** | **13/11/2021** | **Anh** |