**Weekly Report 2**

**15/10/2021 – 29/10/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 29/10/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| --- | --- | --- | --- | --- |
| **1** | **Complete Bootstrap 5 training** | **13/11/2021** | **Quan, Nhat, Anh, Nam** | **100%** |
| **2** | **Research SPA** | **13/11/2021** | **All members** | **100%** |
| **3** | **Coding Home page & Log in page** | **13/11/2021** | **Quan, Nhat** | **70%** |
| **4** | **Coding User Profiles** | **13/11/2021** | **Quan, Nhat, Anh, Nam** | **0%** |
| **5** | **Fix bugs from feedback of PA1** | **13/11/2021** | **Quan, Nhat, Anh** | **0%** |
| **6** | **Upload some information to the database.** | **13/11/2021** | **Nam, Khoa** | **100%** |
| **7** | **Fix bugs from feedback of PA1** | **13/11/2021** | **Nam, Khoa** | **0%** |
| **8** | **Coding “Light - Dark mode, Log in - Log out” features, Scroll back to top Button** | **13/11/2021** | **Nam, Khoa** | **0%  (Move to other sprint)** |
| **9** | **Writing Weekly Report 2** | **13/11/2021** | **Anh** | **100%** |
| **10** | **Writing Use-case model & specification** | **13/11/2021** | **Anh** | **100%** |
| **11** | **Update Project Plan & Detail Vision document** | **13/11/2021** | **Anh** | **0%** |

# **Tasks not completed last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| **1** | **Coding Home page & Log in page** | **13/11/2021** | **Quan, Nhat** | **70%** |
|  | **Coding User Profiles** | **13/11/2021** | **Quan, Nhat, Anh, Nam** | **0%** |
|  | **Fix bugs from feedback of PA1** | **13/11/2021** | **Quan, Nhat, Anh** | **0%** |
|  | **Fix bugs from feedback of PA1** | **13/11/2021** | **Nam, Khoa** | **0%** |
|  | **Coding “Light - Dark mode, Log in - Log out” features, Scroll back to top Button** | **13/11/2021** | **Nam, Khoa** | **0%  (Move to other sprint)** |
|  | **Update Project Plan & Detail Vision document** | **13/11/2021** | **Anh** | **0%** |

# **Issues and impacts:**

1. All members don't have enough time because of the multiple deadlines.
2. Lecturer doesn’t give feedback of Project Plan & Vision Document

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| **1** | **Coding Home page & Log in page (cont)** | **20/11/2021** | **Quan, Nhat** |
| **2** | **Coding User Profiles (cont)** | **20/11/2021** | **Quan, Nhat, Anh, Nam** |
| **3** | **Coding Sidebar menu** | **20/11/2021** | **Quan, Nhat, Anh** |
| **4** | **Coding Admin page** | **20/11/2021** | **Quan, Nhat, Anh, Nam** |
| **5** | **Coding Add new courses** | **13/11/2021** | **Nam, Khoa** |
| **6** | **Coding Change password** | **13/11/2021** | **Nam, Khoa** |
| **7** | **Coding Sign up with Google account** | **13/11/2021** | **Nam, Khoa** |
| **8** | **Writing Weekly Report 1** | **20/11/2021** | **Anh** |
| **9** | **Define Software Architecture** | **20/11/2021** | **Anh** |
| **10** | **Class Diagram** | **20/11/2021** | **Anh** |