**Weekly Report 2**

**21/11/2021 – 27/11/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 27/11/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Coding Edit profile** | **27/11/2021** | **Quan, Nhat** |  |
| **2** | **Fix bugs from feedback of PA2** | **27/11/2021** | **Quan, Nhat, Nam** |  |
| **3** | **Complete Home page & Log in page** | **27/11/2021** | **Quan, Nhat** |  |
| **4** | **Complete User Profiles** | **27/11/2021** | **Nam** |  |
| **5** | **Complete Add new courses** | **27/11/2021** | **Nam, Khoa** |  |
| **6** | **Coding change password** | **27/11/2021** | **Nam, Khoa** |  |
| **7** | **Coding scroll back to top button** | **27/11/2021** | **Nam, Khoa** |  |
| **8** | **Fix bugs from feedback of PA2** | **27/11/2021** | **Nam, Khoa** |  |
| **9** | **Define Software Architecture** | **27/11/2021** | **Anh** | **100%** |
| **10** | **Class Diagram** | **27/11/2021** | **Anh** | **100%** |
| **11** | **Writing Weekly Report 2** | **27/11/2021** | **Anh** | **100%** |
| **12** | **Sprint review meeting notes** | **27/11/2021** | **Anh** | **100%** |
| **13** | **Sprint review planning notes** | **27/11/2021** | **Anh** | **100%** |

# **Tasks not completed last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** |  |  |  |  |
| **2** |  |  |  |  |

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Fixed bug PA1

What will I do until next week?

* Continue coding profile page

What issues / problems /obstacles do I have?

* Many deadlines

**Huy Anh:**

What have I done since last week?

* Weekly report 2 of **Sprint 3**
* Sprint Planning of **Sprint 3**
* Sprint Review Meeting of **Sprint 3**
* Define Software Architecture

What will I do next ?

* Document:
  + Weekly report 1 of **Sprint 4**
  + Revised SAD
  + UI Prototype
  + Fix bugs from feedback of **PA3**

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Anh Khoa:**

What have I done since last week?

* Authentication: Build features for login
* RealtimeDB: Build features for user settings

What will I do until next week?

* Build features for user manager
* Coding scroll back to top button

What issues / problems /obstacles do I have?

* I have many deadlines.

**Minh Nhật:**

What have I done since last week?

* Fix bug for Home page

What will I do until next week?

* Build features for course

What issues / problems /obstacles do I have?

* Many deadlines.

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| **1** | **Coding web page** | **04/12/2021** | **Quan, Nhat, Nam** |
| **2** | **Coding Roadmap page** | **11/12/2021** | **Quan, Nhat, Nam** |
| **3** | **Coding Story page** | **11/12/2021** | **Quan, Nhat, Nam** |
| **4** | **Fix bugs from feedback of PA2** | **04/12/2021** | **Quan, Nhat, Nam** |
| **5** | **Coding “Share one page on Facebook” feature** | **04/12/2021** | **Nam, Khoa** |
| **6** | **Coding “Search topic” feature** | **04/12/2021** | **Nam, Khoa** |
| **7** | **Coding “Set roles” feature** | **11/12/2021** | **Nam, Khoa** |
| **8** | **Fix bugs from feedback of PA3** | **04/12/2021** | **Nam, Khoa** |
| **9** | **Weekly Report 1** | **04/12/2021** | **Anh** |
| **10** | **Revise SAD** | **11/12/2021** | **Anh** |
| **11** | **UI Prototype** | **11/12/2021** | **Anh** |
| **12** | **Fix bugs from feedback of PA3** | **04/12/2021** | **Anh** |