**Weekly Meeting Report 1**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Ngo** **Huy Anh**

Date**: 9:00 AM to 11:00 AM – 03/12/2021**

# **Details**

* Present:

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

* Absent:

None

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Profile UI
* Render data from database to our web
* Load image from storage to our web

What will I do until next week?

* Coding search topic

What issues / problems /obstacles do I have?

* Many deadlines
* Bad internet connection

**Anh Khoa:**

What have I done since last week?

* Set roles feature

What will I do until next week?

* Create course feature
* Coding scrolls back to top button

What issues / problems /obstacles do I have?

* I have many deadlines.

**Huy Anh:**

What have I done since last week?

* Weekly report 1 of **Sprint 4**
* UI Prototype

What will I do next ?

* Document:
  + Weekly report 2 of **Sprint 4**
  + Revised SAD
  + Sprint Review Meeting
  + Sprint Review Planning
  + Fix bugs from feedback of **PA3**

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all my work.

**Minh Nhật**

What have I done since last week?

* Roadmap page

What will I do until next week?

* Continue coding Course feature page

What issues / problems /obstacles do I have?

* Many deadlines

**Thanh Quân:**

I have done:

* Web page
* Roadmap page

I will do next week:

* Complete backlog tasks
* Review and fix bugs for project

Issues / problems /obstacles I have:

* Too much deadline