**Weekly Report 1**

**28/11/2021 – 4/12/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 3/12/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Coding web page** | **04/12/2021** | **Quan** | **100%** |
| **2** | **Coding Roadmap page** | **11/12/2021** | **Nhat** | **100%** |
| **3** | **Coding Story page** | **11/12/2021** | **Quan, Nhat** | **100%** |
| **4** | **Fix bugs from feedback of PA2** | **04/12/2021** | **Nam** | **100%** |
| **5** | **Coding “Share one page on Facebook” feature** | **04/12/2021** | **Nam, Khoa** | **50%** |
| **6** | **Coding “Search topic” feature** | **04/12/2021** | **Nam, Khoa** | **50%** |
| **7** | **Coding “Set roles” feature** | **11/12/2021** | **Nam, Khoa** | **100%** |
| **8** | **Complete Add new courses** | **04/12/2021** | **Nam, Khoa** | **100%** |
| **9** | **Fix bugs from feedback of PA3** | **04/12/2021** | **Nam, Khoa** | **100%** |
| **10** | **Weekly Report 1** | **04/12/2021** | **Anh** | **100%** |
| **11** | **UI Prototype** | **11/12/2021** | **Anh** | **100%** |

# **Tasks not completed last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Coding “Share one page on Facebook” feature** | **04/12/2021** | **Nam, Khoa** | **50%** |
| **2** | **Coding “Search topic” feature** | **04/12/2021** | **Nam, Khoa** | **50%** |

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Profile UI
* Render data from database to our web
* Load image from storage to our web

What will I do until next week?

* Coding search topic

What issues / problems /obstacles do I have?

* Many deadlines
* Internet connection is bad

**Anh Khoa:**

What have I done since last week?

* Set roles feature

What will I do until next week?

* Create course feature
* Coding scroll back to top button

What issues / problems /obstacles do I have?

* I have many deadlines.

**Huy Anh:**

What have I done since last week?

* Weekly report 1 of **Sprint 4**
* UI Prototype

What will I do next ?

* Document:
  + Weekly report 2 of **Sprint 4**
  + Revised SAD
  + Sprint Review Meeting
  + Sprint Review Planning
  + Fix bugs from feedback of **PA3**

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Minh Nhật**

What have I done since last week?

* Roadmap page

What will I do until next week?

* Continue coding Course feature page

What issues / problems /obstacles do I have?

* Many deadlines

**Thanh Quân:**

I have done:

* Web page
* Roadmap page
* Story page

I will do next week:

* Complete backlog tasks
* Review and fix bugs for project

Issues / problems /obstacles I have:

* Too much deadline

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| **1** | **Complete backlog tasks** | **11/12/2021** | **Quan, Nhat** |
| **2** | **Review and fix bugs for project** | **11/12/2021** | **Quan, Nhat** |
| **3** | **Coding “Share one page on Facebook” feature** | **11/12/2021** | **Nam, Khoa** |
| **4** | **Coding “Search topic” feature** | **11/12/2021** | **Nam, Khoa** |
| **5** | **Coding “Communicate with admin” feature** | **11/12/2021** | **Nam, Khoa** |
| **6** | **Coding Select theme UC** | **11/12/2021** | **Nam, Khoa** |
| **7** | **Coding “Scroll back to top” button** | **11/12/2021** | **Nam, Khoa** |
| **8** | **Weekly Report 2** | **11/12/2021** | **Anh** |
| **9** | **Revise SAD** | **11/12/2021** | **Anh** |
| **10** | **Fix bugs from feedback of PA3** | **11/12/2021** | **Anh** |
| **11** | **Sprint Review & Planning** | **11/12/2021** | **Anh** |