**Weekly Report 2**

**5/12/2021 – 11/12/2021**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Huy Anh**

Date**: 10/12/2021**

**Team members:**

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

# **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Complete backlog tasks** | **11/12/2021** | **Quan, Nhat** | **100%** |
| **2** | **Review and fix bugs for project** | **11/12/2021** | **Quan, Nhat** | **100%** |
| **3** | **Coding “Share one page on Facebook” feature** | **11/12/2021** | **Nam, Khoa** | **100%** |
| **4** | **Coding “Search topic” feature** | **11/12/2021** | **Nam, Khoa** | **100%** |
| **5** | **Coding “Communicate with admin” feature** | **11/12/2021** | **Nam, Khoa** | **0%** |
| **6** | **Coding Select theme UC** | **11/12/2021** | **Nam, Khoa** | **0%** |
| **7** | **Coding “Scroll back to top” button** | **11/12/2021** | **Nam, Khoa** | **100%** |
| **8** | **Weekly Report 2** | **11/12/2021** | **Anh** | **100%** |
| **9** | **Revise SAD** | **11/12/2021** | **Anh** | **100%** |
| **10** | **Fix bugs from feedback of PA3** | **11/12/2021** | **Anh** | **100%** |
| **11** | **Sprint Review & Planning** | **11/12/2021** | **Anh** | **100%** |

# **Tasks not completed last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| **1** | **Coding “Communicate with admin” feature** | **11/12/2021** | **Nam, Khoa** | **0%** |
| **2** | **Coding Select theme UC** | **11/12/2021** | **Nam, Khoa** | **0%** |

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Search topic function
* Load user’s avatar in admin page

What will I do until next week?

* Design UI Prototype

What issues / problems /obstacles do I have?

* Many deadlines
* Bad internet connection

**Huy Anh:**

What have I done since last week?

* UI Prototype
* Sprint Review Meeting
* Sprint Review Planning
* Weekly report 2 of **Sprint 4**

What will I do next ?

* Fix bugs from feedback of **PA3**

What issues / problems /obstacles do I have?

* I have too many deadlines, thus I don't have enough time to finish all of my work.

**Anh Khoa:**

What have I done since last week?

* Feature for course detail
* UI Prototype - Setting account, create information, Story

What will I do until next week?

* Fix PA3, PA4
* Fix bug

What issues / problems /obstacles do I have?

* Many deadlines.

**Minh Nhật**

What have I done since last week?

* Course feature page
* Design UI Prototype

What will I do until next week?

* Continue coding Course feature page
* Testing
* Fix bugs

What issues / problems /obstacles do I have?

* Many deadlines

**Thanh Quân:**

I have done:

* UI Prototype - Login
* Feature for course detail
* Fix bugs for project

I will do next week:

* Testing
* Fix PA3, PA4
* Fix bug

Issues / problems /obstacles I have:

* Too much deadline

# **Next week's goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| **1** | **Review and fix bugs for project** | **15/12/2021** | **Quan, Nhat** |
| **2** | **Complete backlog tasks** | **15/12/2021** | **Quan, Nhat** |
| **3** | **Test and fix application, server bugs** | **15/12/2021** | **Nam, Khoa** |
| **4** | **Complete backlog tasks** | **15/12/2021** | **Nam, Khoa** |
| **5** | **Deploy Firebase Server** | **15/12/2021** | **Nam, Khoa** |
| **6** | **Weekly report 1** | **15/12/2021** | **Anh** |
| **7** | **Test plan and test case** | **19/12/2021** | **All members** |