**Weekly Meeting Report 1**

Group ID: **2**

Project Name: **Course Roadmap**

Prepared by: **Ngo** **Huy Anh**

Date**: 9:00 AM to 11:00 AM – 17/12/2021**

# **Details**

* Present:

19127095 - **Ngo Huy Anh**   
19127048 - **Nguyen Duc Nam**   
19127449 - **Phung Anh Khoa**  
19127493 - **Le Ngoc Minh Nhat**

19127525 - **Nguyen Thanh Quan**

* Absent:

None

# **Issues and impacts:**

**Đức Nam:**

What have I done since last week?

* Design UI prototype

What will I do until next week?

* Design test plan

What issues / problems /obstacles do I have?

* Many deadlines
* Bad internet connection

**Huy Anh:**

What have I done since last week?

* Research Test Automation
* Weekly report 1 of **Sprint 5**

What will I do next ?

* **Test plan & test case**
* **Automated Testing**
* Sprint Review Meeting
* Sprint Review Planning
* Weekly report 2 of **Sprint 5**
* Fix bugs from feedback of **PA4**

What issues / problems /obstacles do I have?

* Many deadlines

**Thanh Quân:**

* I have done:
  + UI Prototype
  + fix bugs for project
* I will do next week:
  + Testing
  + Fix bug
* Issues / problems /obstacles I have:
  + None

**Khoa:**

What have I done since last week?

* Design UI prototype

What will I do until next week?

* Design test plan
* Fix bug PA3, PA4

What issues / problems /obstacles do I have?

* Many deadlines

**Minh Nhật:**

* I have done:
  + UI Prototype
  + fix bugs for project
* I will do next week:
  + Testing
  + Fix bug
* Issues / problems /obstacles I have:
  + None